Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting template**

**2020**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20170115 | Salma Essam Soliman | [ssalma.essamm@gmail.com](mailto:ssalma.essamm@gmail.com) | 01008097149 |
| 20170110 | Sarah Samer Moustafa | [ss.titanic199@stud.fci-cu.edu.eg](mailto:ss.titanic199@stud.fci-cu.edu.eg) | 01026991646 |
| 20170279 | Marriam Ahmed Amin |  | 01118403202 |
| 20170288 | Moustafa Khaled Moustafa | Moustafa.kms@stud.fci-cu.edu.eg | 01149324996 |

Contents

[Done requirements 2](#_Toc507250132)

[What will be done today 2](#_Toc507250133)

[Current obstacles 3](#_Toc507250134)

[Current Trello workspace 3](#_Toc507250135)

# Done requirements

**Salma: Component Diagram, get registered users sequence diagram, implement get list of users function.**

**Sarah: Responsible for dividing tasks on Trello, making github repository, implementing register user function, testing functions.**

**Marriam: Class Diagram, register user sequence diagram, implementing the database, adding web service class to the program.**

**Moustafa: making the use case tables, searching for springboot tutorials and making the program skeleton and creating classes.**

# What will be done today

Day 1:

**Salma, Marriam: Class Diagram Version 1.**

**Sarah: SRS Document update.**

**Moustafa: Use case for registration.**

**Day 2:**

**Sarah, Marriam, Moustafa: Class Diagram Version 2.**

**Salma: SRS Document update.**

**Day 3:**

**Salma: Meeting with Client.**

**Sarah, Marriam: Review of Class Diagram.**

**Moustafa: SRS Document update.**

**Day 4:**

**Moustafa: list all registered users use case.**

**Sarah: Update class Diagram.**

**Salma: Component Diagram.**

**Marriam: SRS Document update.**

**Day 5:**

**Salma: List registered users sequence diagram.**

**Marriam: user registration sequence diagram.**

**Moustafa: review component diagram.**

**Sarah: SRS Document Update.**

**Day 6:**

**All: Setup Spring boot Application.**

**Moustafa: make program skeleton and creating classes.**

**Marriam: SRS Document Update.**

**Day 7:**

**Marriam: adding web service class.**

**Salma: implementation of get list function.**

**Sarah: implement register function.**

**Moustafa: SRS Document Update.**

**Day 8:**

**Sarah: test functions implementation.**

**Salma: overviewing the diagrams.**

**Moustafa: testing the program.**

**Marriam: SRS document update.**

# Current obstacles

**All: Making cloud database.**

# Current Trello Workspace C:\Users\lenovo\AppData\Local\Microsoft\Windows\INetCache\Content.Word\Day1.jpgC:\Users\lenovo\AppData\Local\Microsoft\Windows\INetCache\Content.Word\Day2.jpg

# C:\Users\lenovo\AppData\Local\Microsoft\Windows\INetCache\Content.Word\Day3.jpgC:\Users\lenovo\AppData\Local\Microsoft\Windows\INetCache\Content.Word\Day4.jpgC:\Users\lenovo\AppData\Local\Microsoft\Windows\INetCache\Content.Word\Day5.jpg

