Cairo University	                  Faculty of Computers and Information

Software Engineering II

Daily scrum meeting template

2020

Project Team

| ID | Name | Email | Mobile |
| --- | --- | --- | --- |
| 20170115 | Salma Essam Soliman | ssalma.essamm@gmail.com | 01008097149 |
| 20170110 | Sarah Samer Moustafa | ss.titanic199@stud.fci-cu.edu.eg | 01026991646 |
| 20170279 | Marriam Ahmed Amin |  | 01118403202 |
| 20170288 | Moustafa Khaled Moustafa | Moustafa.kms@stud.fci-cu.edu.eg | 01149324996 |

Contents

Instructions [To be removed]	2

Done requirements	2

What will be done today	2

Current obstacles	3

Current Trello workspace	3

# Done requirements

Salma: Update component diagram, implement login function, update login , making login sequence diagram, updating  the SRS documents, testing the program.

Sarah: Docker search, downloading what docker needs, search proxy, make list all accessible to admin only, implement proxy, implement docker.

Marriam: Update class diagram, update register sequence diagram, search proxy, make list all accessible to admin only.

Moustafa: make login usecase, update database schema, search proxy, update project skeleton and added token classes, updating list all registered sequence diagram.

# What will be done today

Day 1:

Marriam: Class Diagram update.

Salma: Component diagram update.

Moustafa: Use case for login.

Sarah: docker search.

Day 2:

Sarah: download programs for docker.

Marriam: register sequence diagram updated.

Moustafa: update database schema.

Salma: login sequence diagram.

Day 3:

Salma: lmplement login function.

Sarah, Marriam: Search proxy.

Moustafa: making a cloud database.

Day 4:

Moustafa: update project  skeleton.

Sarah, Marriam: update list all function.

Salma: test functions.

Day 5:

Salma: Update login.

Marriam: Update database.

Moustafa: Update list all registered users sequence diagram.

Sarah: Proxy implementation.

Day 6:

Marriam: overview component and class diagram.

Salma: SRS updating.

Sarah: docker implementation.

Moustafa: overview all sequence diagram.

# Current obstacles

- Setup of docker desktop on windows home

# Current Trello workspace